# Engineering Review Meeting Notes

Date: 2026-05-14 | Location: Virtual (Teams) | Duration: 90 min

Attendees: K. Maier (Lead Engineer), S. Fischer (Engineering), A. Schulze (Quality), T. Richter (Project Mgmt)

# 1. Project Status — Platform X EV Module

Status: On track for SOP Q4 2027. Feasibility study complete. DV testing Phase 1 passed.

# 2. Quality Issues

Plant B defect rate: 1.8% last week (target: <0.5%). Root cause: connector crimping tolerance drift. 8D in progress. Corrective action deadline: May 22.

# 3. Customer Alignment

Next customer design review: June 3. Open items from last review still pending (3 of 7 closed).

Customer requested updated PPAP documentation by May 30. Owner: A. Schulze.

# 4. Action Items

| # | Action | Owner | Due |
| --- | --- | --- | --- |
| 1 | Complete 8D report for Plant B defect issue | A. Schulze | May 22 |
| 2 | Update PPAP documentation set | A. Schulze | May 30 |
| 3 | Prepare agenda for June 3 customer review | T. Richter | May 28 |
| 4 | Schedule supplier alignment call re: crimp tooling | K. Maier | May 24 |
| 5 | Close remaining 4 open items from last review | S. Fischer | Jun 1 |